## 7. Risk Analysis

| Risk Category | Identified Risk | Risk Elements |  |  |
| --- | --- | --- | --- | --- |
|  |  | Impact | Probability | Risk Rating |
| Communication | Group members are required to be proactive in terms of communicating with stakeholders | H | L | M |
|  | Inadequate user feedback to improve verdict explanations and interface | M | M | M |
| Resources | No project budget; reliance on free-tier APIs subject to rate limits | M | H | M |
|  | Lack of a labelled Singapore-context scam and misinformation dataset | H | H | H |
|  | Lack of access to professional fact-checkers for ground-truth labels | M | M | M |
|  | Limited team experience in machine learning and mobile development | M | L | M |
| Technical | Language model produces confident but incorrect explanations | H | M | H |
|  | OCR errors on uploaded screenshots corrupt the text analysed | H | M | M |
|  | Free-tier hosting cannot serve the required model size or GPU inference | M | L | M |
|  | Inference latency too high for acceptable mobile response time | M | H | M |
| User | Users over-trusting an incorrect verdict and acting on it | H | M | H |
|  | Low user engagement due to a complex or unfamiliar interface | M | M | M |
|  | Privacy concerns discourage users from uploading screenshots | M | L | M |
| Maintenance | Blacklists and trusted news sources becoming stale | H | M | H |
|  | Scam and misinformation tactics evolving after deployment | M | H | M |
| Security and Legal | Prompt injection in submitted content manipulating the model’s verdict | H | M | H |
|  | Non-compliance with PDPA in storing and processing user uploads | H | M | H |
|  | Third-party personal data contained in uploaded chat screenshots | M | L | H |