# 12. Meeting Minutes

## 12.1 Implementation Planning Meeting – 13 August 2026

### Objective

Review the current UIABO implementation, agree on the first evidence-backed misinformation pipeline and divide Sprint 1 work.

### Recorded Progress

Initial FastAPI application, health endpoint and text-analysis endpoint created.

Request and response validation and initial automated API tests completed.

Firebase project and Cloud Firestore connection established, with a successful write-and-read smoke test.

The original fixed mock result was identified as unsuitable for a real misinformation assessment.

### Decisions and Actions

Use a staged pipeline: input preparation, claim analysis, evidence retrieval, evidence assessment and final integration.

Develop against shared Pydantic and JSON interfaces so members can work independently.

Return Not Enough Information rather than inventing a risk score when a claim is not checkable or evidence is insufficient.

Treat deepfake or AI-generated-image detection as scope-sensitive until it is confirmed with the supervisor.

Create a small evaluation dataset and test each component before complete integration.

## 12.2 Available Supporting Records

| Record | Purpose |
| --- | --- |
| MeetingNotes/uiabo_meeting_notes.md | Detailed implementation review, pipeline proposal and decisions required. |
| MeetingNotes/team_meeting_brief_2026-08-13.md | Condensed meeting brief and suggested next-sprint goal. |
| MeetingNotes/Meeting1Slides.md | Slides used to present the Sprint 1 plan. |
| MeetingNotes/Meeting1_Speaker_Notes.md | Slide-by-slide presentation guidance. |
| MeetingNotes/Sprint1/UIABO_SPRINT_1_TEAM_TASKS.md | Team ownership, interface examples and completion checklist. |