# 16. Project Charter, Scope and Delivery Controls

This charter summary is a proposed consolidation of existing requirements and schedule information. It is not a signed authorization or newly approved scope baseline.

| Charter field | Draft record |
| --- | --- |
| Project | uiabo — AI-Based Misinformation Detection for Short-Form Content; FYP-26-S3-30. |
| Purpose | Help older Singapore Android users review suspicious short-form content using evidence and clear uncertainty. |
| Team / oversight | Five members listed on the cover; supervisor Mr Liaw Chun Huei; assessor Mr Terrence Chew. |
| Immediate milestone | 12 September 2026 prototype, as stated by the user; basic Sprint 1 text demonstration. |
| Final milestone | November 2026; exact official deadline not supplied. |
| Resources | Existing development machines, Firebase project and provider accounts. No agreed funded budget or committed provider spend documented. |
| Constraints | English Android scope, external service access/quotas, small evaluation base and limited remaining development time. |
| Decision / approval | Team review and supervisor confirmation of unresolved acceptance/scope items required; no signatures inferred. |

## 16.1 Scope statement

| Category | Scope |
| --- | --- |
| Implemented increment | Individual authentication, English text pipeline, cited result, Android Home/text/history/detail and server-enforced allowances. |
| Required/planned product | Public links with screening; image+caption, OCR, context and deepfake; agreed accounts/subscriptions and operational functions. |
| Additional features | History deletion, reviews, public result links and operational feedback as identified by the URS. |
| Excluded | Audio/speech, video and non-English analysis; private/paywalled inaccessible content. No iOS release or public API licensing is part of the current working increment. |

## 16.2 Deliverables and dependencies

Product: Android application, authenticated API, Firebase configuration, evidence pipeline, source code and reproducible setup.

Documentation: PRD, URS, TDM, this PTD, PUM, source/evaluation records and actual meeting minutes.

Verification: automated results, labelled evaluation, usability/performance/security records and final demonstration evidence.

Dependencies: provider availability, appropriate credentials, source access, detector selection and approved final deadlines.

## 16.3 Acceptance and unresolved approval

The local text demonstration has evidence of completion, but the full planned product is incomplete. Final acceptance must explicitly address accuracy limits, required image/deepfake delivery, unfinished user/operational flows and non-functional targets. Confirm whether a public project website is an assessed deliverable. Approval dates, signatures and exact final submission dates remain pending rather than fabricated.

Evidence / source: PRD scope/business model/schedule; URS; team-task document; user-provided prototype scope and dates.