# 10. Risk Management

The original PRD risk ratings below are retained as the planning baseline. They are qualitative estimates, not current measured likelihoods or completed compliance assessments. The update after the table records observed risks and remaining actions.

| Risk Category | Identified Risk | Risk Elements |  |  |
| --- | --- | --- | --- | --- |
|  |  | Impact | Probability | Risk Rating |
| Communication | Group members are required to be proactive in terms of communicating with stakeholders | H | L | M |
|  | Inadequate user feedback to improve verdict explanations and interface | M | M | M |
| Resources | No project budget; reliance on free-tier APIs subject to rate limits | M | H | M |
|  | Lack of a labelled Singapore-context scam and misinformation dataset | H | H | H |
|  | Lack of access to professional fact-checkers for ground-truth labels | M | M | M |
|  | Limited team experience in machine learning and mobile development | M | L | M |
| Technical | Language model produces confident but incorrect explanations | H | M | H |
|  | OCR errors on uploaded screenshots corrupt the text analysed | H | M | M |
|  | Free-tier hosting cannot serve the required model size or GPU inference | M | L | M |
|  | Inference latency too high for acceptable mobile response time | M | H | M |
| User | Users over-trusting an incorrect verdict and acting on it | H | M | H |
|  | Low user engagement due to a complex or unfamiliar interface | M | M | M |
|  | Privacy concerns discourage users from uploading screenshots | M | L | M |
| Maintenance | Blacklists and trusted news sources becoming stale | H | M | H |
|  | Scam and misinformation tactics evolving after deployment | M | H | M |
| Security and Legal | Prompt injection in submitted content manipulating the model’s verdict | H | M | H |
|  | Non-compliance with PDPA in storing and processing user uploads | H | M | H |
|  | Third-party personal data contained in uploaded chat screenshots | M | L | H |

## 10.1 Current Risk Treatment

| Risk / evidence | Treatment in place | Remaining action / responsible area |
| --- | --- | --- |
| Assessment misreads debunking or unrelated negation. | Uncertainty, citations and prototype limitations are displayed. | Assessment owner + integration: evaluate semantic stance with quoted evidence and held-out labels. |
| Cloud/search provider failure or quota. | Bounded calls, fallback retrieval, sanitized errors; failed runs do not charge. | Integration: record provider usage and representative outage/recovery behavior. |
| Prompt injection or malformed AI output. | Untrusted-data prompts, local schema validation, source-span checks. | Claim/assessment owners: broader adversarial evaluation; no immunity claim. |
| Another user reads a saved result or double charge occurs. | Server ownership, transactions, idempotency, per-user lease; focused tests passed. | Backend: broader review of rules/IAM, recovery and deployment controls. |
| Evidence is outdated, related or duplicated. | Scoped sources, URL/content deduplication and dates retained when known. | Retrieval/assessment: temporal context and independent-source evaluation. |
| Required features exceed available schedule. | September prototype narrowed to the basic text workflow; image tools labelled unavailable. | Project leader/team: confirm owners and dates for required deepfake/image delivery. |
| User over-trust or difficult navigation. | Readable TDM-based screen layout and evidence/uncertainty messaging. | UI/testing: older-user usability study and false-reassurance analysis. |
| Privacy/compliance documentation incomplete. | Provider secrets separated; owned data access checked; no payment-card storage. | Team: final privacy/terms, retention/deletion, processor and policy review. No legal-compliance certification claimed. |

Evidence / source: PRD 4.3; observed assessment and app-integration reports; current implementation. Action allocation is a proposed follow-up by responsibility area.