# 17. Conclusion

UIABO has progressed from a mock API and disconnected components to a working authenticated text-check journey in an Android emulator. Claim analysis, evidence retrieval, baseline assessment, cited results, owned Firestore history and server-enforced free/premium allowances are connected. Dated tests support those operational claims.

The most important remaining quality gap is evidence interpretation: the current lexical stance component can misread myth quotations and unrelated negation. Required static-image/deepfake work, direct links, payments and operational portals remain unfinished. Documentation now describes these as planned, and it does not equate integration with validated factual accuracy.

## 17.1 Remaining Deliverables and Acceptance Evidence

| Item | Required next evidence / decision |
| --- | --- |
| Assessment evaluation | Labelled dataset, independent review, held-out metrics and agreed acceptance criteria. |
| Image/deepfake delivery | Named owners, detector/services, input limits, implementation and evaluation. |
| Remaining user/operational functions | Link screening, subscriptions, deletion, reports, public result links and portals according to agreed priority. |
| Deployment/privacy | Release package, public addresses if required, configuration/rules/IAM, privacy/terms, retention/deletion and recovery procedures. |
| Non-functional validation | Load, response-time distribution, physical-device testing, inactivity rules, accessibility and older-user comprehension. |
| Management records | Official November deadline, rebaselined Gantt/WBS dates, approved learning objectives/charter, complete meeting minutes and contribution attribution. |

The report follows the sample’s progression from project rationale through requirements to design. Supporting test records, actual meeting notes and references are collected in Chapter 19. PTD_MISSING_INFORMATION.md remains the companion checklist for unresolved information and implementation work.