# Project Charter

# 4 July 2026

| Project Title: AI-Based Misinformation Detection for Short-Form Content |  |  |  |
| --- | --- | --- | --- |
| Project Start Date: 4 July 2026 Projected Finish Date: 21 November 2026 |  |  |  |
| Project Manager: Ho Sze Wei, Donovan, 96166477, swdho001@mymail.sim.edu.sg |  |  |  |
| Project Objectives: Develop uiabo, an elderly-friendly Android application that helps Singapore citizens aged 65 and above assess potentially misleading short-form content. The system will analyse English text and webpage links, retrieve relevant evidence, and present a misinformation risk assessment with clear explanations, uncertainty information and source citations. Premium users will additionally have access to image analysis, OCR, caption-image consistency checking and AI-generated/manipulated-image detection. uiabo is intended as a decision-support tool rather than a replacement for professional fact-checkers. |  |  |  |
| Success Criteria: The project is successful when a functional Android prototype is completed within the project schedule. The system should: - Support free text/link analysis and premium image-analysis features. - Provide evidence-backed results with concern labels, scores, explanations and citations. - Enforce free and premium usage limits. - Provide account, history, feedback and administrative functions. - Meet the specified usability, performance and security requirements. |  |  |  |
| Approach: We will focus on building our team working efficiency by ensuring the team members’ individual strengths are utilized, while covering for our shortcomings. We will ensure clear communication within members and have frequent meetings to update and address any issues. Extensive testing will be done to address any bugs and vulnerabilities before the solution is implemented. |  |  |  |
| Roles and Responsibilities |  |  |  |
| Name | Role / Responsibility | Position | Contact |
| Ho Sze Wei, Donovan | Manage project progress, back-end development, database and documentation. | Project Leader, Back-End Developer, Database Engineer | swdho001@mymail.sim.edu.sg |
| Wong Yi Da | Develop front-end/back-end functions and conduct software and security testing. | Developer, Software Tester, Security Tester | ydwong003@mymail.sim.edu.sg |
| Matthew Alexander Peeris | Manage documentation, database design, system analysis and testing. | Documentation, Database Engineer, Software Analyst, Tester | peeris001@mymail.sim.edu.sg |
| Chu Wai Chung | Lead documentation, database work, system analysis and testing. | Lead Documentation, Database Engineer, Software Analyst, Tester | wcchu001@mymail.sim.edu.sg |
| Poon Chun Ping | Support database development, documentation and system analysis. | Database Engineer, Documentation, Software Analyst | cppoon001@mymail.sim.edu.sg |